₿  CRYPTOSCOPE

AI-Powered Crypto & Gold Market Monitor

Product Requirements Document  (PRD) + Technical Architecture Plan

Version 1.0   |   March 2026

Stack: Node.js + Python   |   Claude AI   |   REST APIs   |   Telegram / Web Dashboard

# 1. Executive Summary

CryptoScope is an automated market monitoring and AI analysis platform that fetches live price data for BTC/USD, XAU/USD (Gold), and other configurable assets on a user-defined interval (every X minutes) — then generates structured, actionable scalping briefs using Claude AI.

The system mirrors the manual brief produced in this session, but runs fully autonomously: fetching price data, sentiment, news, and technical indicators — then piping them through an AI prompt to produce a formatted scalping report delivered to Telegram, Email, or a Web Dashboard.

Core Value Proposition

✅ Eliminates manual market research — runs every X minutes on autopilot

✅ AI-generated briefs using the exact structure you've been using manually

✅ Multi-asset support: BTC/USD, XAU/USD, ETH/USD, and configurable pairs

✅ Multi-channel delivery: Telegram bot, Email, Web Dashboard

✅ 100% Node.js + Python — no paid SaaS tools required beyond API keys

# 2. Goals & Non-Goals

## 2.1 Goals

- Fetch live OHLCV, RSI, MACD, volume data from exchange APIs

- Pull BTC dominance, Fear & Greed Index, open interest

- Scrape or fetch X.com / crypto news headlines for sentiment

- Pipe all data into Claude AI with a structured prompt

- Output a formatted brief under 600 words, matching the exact report structure

- Deliver brief on schedule: every 5, 15, 30, or 60 minutes

- Send output to Telegram bot and/or email and/or web dashboard

- Allow user to configure: asset, interval, delivery channel, AI prompt template

## 2.2 Non-Goals (v1.0)

- No automated trade execution — analysis only

- No ML model training — uses Claude AI API via Anthropic

- No mobile native app — Telegram bot covers mobile delivery

- No backtesting engine in v1.0

# 3. System Architecture

## 3.1 High-Level Flow

System Pipeline (runs every X minutes)

[ Scheduler (node-cron / APScheduler) ]

↓

[ Data Fetcher Layer ]

├── Price API → Binance / CoinGecko / CCXT (OHLCV, 24H range, volume)

├── Indicators → technicalindicators (Node) / pandas-ta (Python)

├── Sentiment API → Alternative.me Fear & Greed + CryptoCompare news

├── Web Search → SerpAPI or Tavily (X.com / news headlines)

└── Macro Data → FRED API / Yahoo Finance (DXY, yields)

↓

[ Data Aggregator ] → Builds structured JSON payload

↓

[ AI Prompt Engine ] → Sends payload + prompt template → Claude API

↓

[ Output Formatter ] → Parses AI response → formats for channel

↓

[ Delivery Engine ]

├── Telegram Bot → Markdown message via node-telegram-bot-api

├── Email → Nodemailer / SendGrid

└── Web Dashboard → React frontend reading from local SQLite/Postgres

## 3.2 Tech Stack Decision

| Layer | Node.js Option | Python Option |
| --- | --- | --- |
| Scheduler | node-cron | APScheduler / schedule |
| Price Data | ccxt (npm) | ccxt (pip) / python-binance |
| Indicators | technicalindicators (npm) | pandas-ta / ta-lib |
| AI Calls | @anthropic-ai/sdk | anthropic (pip) |
| Telegram | node-telegram-bot-api | python-telegram-bot |
| Web Server | Express.js | FastAPI / Flask |
| Database | better-sqlite3 / pg | SQLite3 / asyncpg |
| Sentiment | axios + cheerio | requests + BeautifulSoup |

## 3.3 Recommended Stack

Use Node.js as the primary runtime. Reasons:

- CCXT (crypto exchange library) is most mature on Node.js

- Telegram bot ecosystem is best supported in Node.js

- Async/event-driven architecture suits the polling and delivery pattern

- Single language across scheduler, fetcher, AI call, and delivery

Use a Python microservice only if you need TA-Lib (C bindings) for advanced indicators. Otherwise, the technicalindicators npm package covers RSI, MACD, Bollinger Bands, Stochastic fully.

# 4. Data Sources & APIs

| Data Type | Source / API | Notes |
| --- | --- | --- |
| OHLCV (candlestick) | Binance REST API (free) | GET /api/v3/klines — 1m, 5m, 15m, 1h |
| 24H ticker stats | Binance GET /api/v3/ticker/24hr | Price, high, low, volume |
| RSI / MACD / BB | Computed locally via technicalindicators | No external API needed |
| Fear & Greed Index | alternative.me/crypto/fear-and-greed-index | Free JSON API |
| BTC Dominance | CoinGecko /global (free tier) | 200 calls/day free |
| Crypto news/headlines | CryptoCompare News API (free) | Top 5 recent headlines |
| X.com / Twitter search | SerpAPI (Google Twitter box) or Tavily | Search 'BTC analysis today' |
| Macro: DXY, yields | Yahoo Finance via yfinance (Python) or APIs | Optional enrichment |
| Open Interest | Binance Futures /fapi/v1/openInterest | Free with account |

# 5. Module Breakdown

## 5.1 Scheduler Module

File: src/scheduler.js

- Uses node-cron to trigger the full pipeline on a configurable interval

- Config-driven: INTERVAL=5 in .env → runs every 5 minutes

- Supports: 5m, 15m, 30m, 1h, 4h intervals

- On trigger: calls DataOrchestrator.run(asset) → passes to AI engine → delivers output

## 5.2 Data Fetcher Module

File: src/fetchers/

- priceFetcher.js — Fetches OHLCV candles from Binance; extracts current price, open, high, low, 24H change, volume

- indicatorEngine.js — Calculates RSI(14), MACD(12,26,9), Bollinger Bands, Stochastic from OHLCV data

- sentimentFetcher.js — Calls Fear & Greed API, CryptoCompare news, optional X.com via SerpAPI

- macroFetcher.js — Optional: DXY, 10Y yield, gold price for macro context

## 5.3 Data Aggregator

File: src/aggregator.js

- Merges all fetched data into a single structured JSON payload

- Includes: price snapshot, 24H stats, indicator values, sentiment scores, news headlines

- Attaches metadata: asset, timestamp, session name (Asia/London/NY based on IST time)

## 5.4 AI Prompt Engine

File: src/aiEngine.js

- Loads prompt template from prompts/scalping_brief.txt

- Interpolates live data into the template using string substitution

- Calls Claude API (claude-sonnet-4) with the structured prompt

- Enforces max_tokens: 1200, temperature: 0.3 for consistent, factual output

- Parses response — extracts sections if structured XML tags requested

## 5.5 Delivery Engine

File: src/delivery/

- telegram.js — Sends Markdown-formatted brief to configured chat ID

- email.js — Sends HTML-formatted email via Nodemailer / SendGrid

- webApi.js — Stores brief in SQLite; exposed via Express GET /briefs endpoint

## 5.6 Web Dashboard (Optional v1.1)

- React SPA — reads from Express API

- Displays last 10 briefs with timestamps

- Asset toggle: BTC, XAU, ETH

- Configures interval and channels without touching .env

# 6. AI Prompt Template

The following is the master prompt template stored in prompts/scalping_brief.txt. Live data variables are injected before the API call.

Master Scalping Brief Prompt (prompts/scalping_brief.txt)

You are an expert crypto and gold trader specializing in 5-minute scalping.

Current Date/Time: {{TIMESTAMP}} ¦ Session: {{SESSION}} ¦ Asset: {{ASSET}}

LIVE MARKET DATA:

- Price: {{PRICE}} ¦ Open: {{OPEN}} ¦ High: {{HIGH}} ¦ Low: {{LOW}}

- 24H Change: {{CHANGE_PCT}}% ¦ Volume: {{VOLUME}}

- RSI(14): {{RSI}} ¦ MACD: {{MACD_VAL}} ¦ Signal: {{MACD_SIGNAL}}

- Fear & Greed Index: {{FG_VALUE}} ({{FG_LABEL}})

- Recent Headlines: {{NEWS_HEADLINES}}

- X.com Sentiment: {{TWITTER_SENTIMENT}}

Generate a scalping brief under 600 words. Include: Price Snapshot, Short-Term Bias,

Key S/R Levels (3 resistance + 3 support), 3 Scalp Setups (Buy Dip, Buy Breakout,

Sell Rejection), Warnings/Signals, Trader Sentiment, and a Conclusion with

BUY LIMIT AREA, SELL LIMIT AREA, and BEST TRADING WINDOW.

No fluff. Every line actionable. End with a risk warning.

# 7. Project Folder Structure

cryptoscope/ — Project Layout

cryptoscope/

├── src/

│ ├── scheduler.js # cron job entry point

│ ├── aggregator.js # merges all data into JSON payload

│ ├── aiEngine.js # Claude API call + response parser

│ ├── fetchers/

│ │ ├── priceFetcher.js # Binance OHLCV + ticker

│ │ ├── indicatorEngine.js # RSI, MACD, BB, Stochastic

│ │ ├── sentimentFetcher.js # Fear & Greed + news

│ │ └── macroFetcher.js # DXY, yields (optional)

│ └── delivery/

│ ├── telegram.js # Telegram bot delivery

│ ├── email.js # Email delivery

│ └── webApi.js # Express server + SQLite store

├── prompts/

│ └── scalping_brief.txt # Master AI prompt template

├── dashboard/ # React frontend (v1.1)

├── data/

│ └── briefs.db # SQLite — stores all generated briefs

├── .env # API keys + config

├── .env.example

├── package.json

└── README.md

# 8. Configuration (.env)

.env Configuration Variables

# Scheduling

INTERVAL_MINUTES=5 # Run every N minutes

ASSET=BTC/USDT # Trading pair (Binance format)

# Anthropic Claude

ANTHROPIC_API_KEY=sk-ant-... # Your Claude API key

AI_MODEL=claude-sonnet-4-20250514

# Delivery Channels (set 'true' to enable)

ENABLE_TELEGRAM=true

TELEGRAM_BOT_TOKEN=...

TELEGRAM_CHAT_ID=...

ENABLE_EMAIL=false

EMAIL_FROM=arshad@hallmarkintlconsultants.com

EMAIL_TO=arshad@...

SENDGRID_API_KEY=SG...

ENABLE_WEB=true

WEB_PORT=3001

# External APIs

SERPAPI_KEY=... # For X.com sentiment (optional)

CRYPTOCOMPARE_API_KEY=... # For news headlines (optional)

BINANCE_API_KEY=... # Optional — only needed for futures data

# 9. Development Phases & Timeline

| Phase | Scope | Est. Time |
| --- | --- | --- |
| Phase 1 — Core Engine | Scheduler + Binance price fetcher + RSI/MACD engine + Claude AI call + Telegram delivery. Just BTC, working end-to-end. | 3–4 days |
| Phase 2 — Sentiment | Add Fear & Greed API, CryptoCompare news, optional SerpAPI for X.com sentiment. Enrich AI prompt. | 2 days |
| Phase 3 — Multi-Asset | Parameterize asset config. Support BTC, XAU/USD, ETH. Multiple briefs per run. | 1–2 days |
| Phase 4 — Storage + API | SQLite persistence. Express REST API. Store all generated briefs with timestamps. | 2 days |
| Phase 5 — Dashboard | React frontend. View past briefs. Toggle asset. Live countdown to next brief. | 3–4 days |
| Phase 6 — Polish | Error handling, retries, rate limit management, Docker deployment, README. | 2 days |

# 10. API Cost Estimate (Monthly)

| Service | Usage | Cost |
| --- | --- | --- |
| Anthropic Claude API | 288 calls/day × 30 = 8,640/mo (5-min interval, 1 asset) | ~$8–15/mo (Sonnet 4) |
| Binance REST API | Price + OHLCV + ticker (no auth needed) | Free |
| Alternative.me F&G | Fear & Greed JSON | Free |
| CryptoCompare News | Free tier: 100k calls/mo | Free |
| SerpAPI (X.com) | 100 free/mo, then $50/mo | $0–50/mo (optional) |
| SendGrid Email | Free 100 emails/day | Free |
| Telegram Bot API | Unlimited | Free |
| Total (conservative) | Binance + F&G + News + Claude | ~$10–20/mo |

# 11. Key Implementation Snippets

## 11.1 Scheduler (src/scheduler.js)

scheduler.js — node-cron setup

const cron = require('node-cron');

const { runPipeline } = require('./pipeline');

const INTERVAL = process.env.INTERVAL_MINUTES ¦¦ 5;

// Build cron expression: every N minutes

const cronExpr = `*/${INTERVAL} * * * *`;

cron.schedule(cronExpr, async () => {

console.log(`[${new Date().toISOString()}] Running brief for ${process.env.ASSET}`);

await runPipeline(process.env.ASSET);

});

console.log(`CryptoScope started — briefs every ${INTERVAL} minutes`);

## 11.2 Price Fetcher (src/fetchers/priceFetcher.js)

priceFetcher.js — Binance OHLCV

const axios = require('axios');

const BASE = 'https://api.binance.com/api/v3';

async function fetchPriceData(symbol = 'BTCUSDT') {

const [ticker, candles5m, candles15m] = await Promise.all([

axios.get(`${BASE}/ticker/24hr?symbol=${symbol}`),

axios.get(`${BASE}/klines?symbol=${symbol}&interval=5m&limit=100`),

axios.get(`${BASE}/klines?symbol=${symbol}&interval=15m&limit=50`),

]);

return { ticker: ticker.data, candles5m: candles5m.data, candles15m: candles15m.data };

}

module.exports = { fetchPriceData };

## 11.3 AI Engine (src/aiEngine.js)

aiEngine.js — Claude API call

const Anthropic = require('@anthropic-ai/sdk');

const fs = require('fs');

const client = new Anthropic({ apiKey: process.env.ANTHROPIC_API_KEY });

async function generateBrief(dataPayload) {

let template = fs.readFileSync('./prompts/scalping_brief.txt', 'utf8');

// Inject live data into template

const prompt = template

.replace('{{PRICE}}', dataPayload.price)

.replace('{{RSI}}', dataPayload.rsi)

.replace('{{MACD_VAL}}', dataPayload.macd)

// ... all other variables

const response = await client.messages.create({

model: 'claude-sonnet-4-20250514',

max_tokens: 1200,

messages: [{ role: 'user', content: prompt }]

});

return response.content[0].text;

}

module.exports = { generateBrief };

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Binance API rate limits | Cache candle data; use 1200 weight limit. Add retry with exponential backoff. |
| Claude API cost overrun | Set monthly spend cap in Anthropic console. Use Haiku for drafts if needed. |
| X.com scraping blocked | Use SerpAPI as proxy. Fall back gracefully if no sentiment data. |
| AI hallucinating price levels | Always ground AI in real fetched numbers. Validate S/R levels against actual OHLCV. |
| Telegram delivery failure | Queue briefs in SQLite; retry on next run. Web dashboard always available. |
| Market data latency | Binance REST has ~100ms latency — sufficient for 5-minute intervals. |

# 13. Future Enhancements (v2.0+)

- Multi-pair simultaneous monitoring: BTC, ETH, XAU, SOL in one run

- TradingView webhook integration — receive real-time alerts from Pine Script

- Backtesting module — evaluate past brief accuracy vs actual price movement

- Trade journal integration — log setups triggered and outcomes

- Discord delivery channel

- Mobile push notifications via Firebase (you already have FCM experience)

- AI confidence score per setup — based on confluence of signals

- n8n workflow integration — connect to your existing n8n setup for orchestration